## Slide 1: CampusCE Integration
ctcLink PeopleSoft & CampusCE
Susan Maxwell, CampusCE Integration PM
October 19, 2021

## Slide 2: Overview of integration
Phase I
Build courses and classes in ctcLink PeopleSoft
Add fees (recommend in class)
CampusCE pulls data each morning
Phase II
Student enrolls and pays in CampusCE (or manual by staff)
Real time integration sends data to PeopleSoft and a response is returned to CampusCE
Student profile thru to payment is processed in PeopleSoft
Phase III
Additional automation & enhancements

## Slide 3: Phase I pages created
Admin Unit Set Up
  15 character Admin Unit Code
  Description and Short Description – what you see in CampusCE as Description (Short Des)
  MANDATORY for classes to move to CampusCE

## Slide 4: Phase I pages created
Subject By Admin Unit Set Up
  For each Admin Unit list the subjects which belong
  Only one Admin Unit per subject

## Slide 5
87 days
97 days
27 days
5 days
5 days
6 days
6 days
10 days
12 days
1 day
CampusCE Phase I Integration Milestones – as of October 8, 2021
College / DG | Phase I Integration | Integration Set-up
Centralia DG4 | Complete | 
Clark DG2 | Complete | 
Edmonds DG4 | Complete | 
Highline DG4 | Complete | 
Lower Columbia DG3 | Complete | 
Olympic DG3 |  | Waiting for Phase II
Peninsula DG3 | Complete | 
North Seattle DG4 | Complete | 
South Seattle DG4 |  | Working with CampusCE
Seattle Central DG4 | Complete | 
Spokane DG2 | Complete | 
Wenatchee Valley DG4 | Complete | 
Green River DG5A | Complete* | 
Skagit Valley DG5A |  | Course clean up*
DG5 and DG6 colleges to integrate at Go-Live *New since last status

## Slide 6: Phase II Pages Created
CampusCE Transaction Mgmt
  Search for a transaction or view a list
  Completed (COM) or Error (ERR)
  Search Results are links

## Slide 7: Phase II Pages Created
CampusCE Transaction Mgmt
  Search Results are links

## Slide 8: Campusce request tab
Data Received from CampusCE

## Slide 9: Campusce request tab highlights
Links to Maintain Schedule of Classes so you can see the class information.
Takes you directly to the specific class
Provides the CampusCE Order ID for looking back in CampusCE

## Slide 10: ctcLink Response tab
Status of process in ctcLink PeopleSoft
Status
COM, Completed
ERR, Error
Status Detail
COM = Enrollment & Payment processed successfully in ctcLink
ERR = different errors

## Slide 11: ctcLink Response tab
Includes links with data passed to search page.
  View Enrollment Request – to process enrollments if there was an issue
  Search/Match – to identify the correct student when there could be more than one
  Add/Update Person – view and fix bio demo
  View Student Account – view charges and payments

## Slide 12: Testing results of phase ii
Testing Course / Class Fees
  Class with a class and course fee
Testing student creation
  New student - verify that there is no one in PS with that name.
  Student who is already in PS and has an EMPLID and is already in the CNED career.
  Student who is already in PS and has an EMPLID and is only in the UGRD career.
  Student who is already in PS and has an EMPLID, and there are other students with the same name.
  Student who is already in PS and has an EMPLID, different address and there are not other students with the same name.
  Student who is already in PS and has an EMPLID, different address and there are other students with the same name.
Testing Classes
  Test class with class and course fees
  Regular class
  Enroll in 2 or more classes at the same time
  Make a partial payment (if possible)
  Make a partial payment, submit, then complete payment
  Make an overpayment (if possible)
  Make a full payment with two payment types
  Add a fee

## Slide 13: What the integration will not do
These are decisions intentionally made by the integration team based on functionality of both systems.
Drops must be done manually. First in CampusCE and then in PeopleSoft. In both systems you will need to determine what to refund and how.
Additional fees can not be added with a class at this time. The integration is only for classes and fees you have on the classes. Discounts WILL work.

## Slide 14: What the integration will not do
Backdating. You can register students for a class the day after a class starts if you have it set up this way.
Refunds – this must be done first in CampusCE and then manually in ctcLink PeopleSoft.

## Slide 15: Things to know
All payments come over in item type 700000000800 – CampusCE Payment. We will be including the type of payment in the payment type field. For details go to CampusCE.
Payments post in PeopleSoft, even if the enrollment fails. Staff need to address the issue in PeopleSoft in order to get the student to enroll.

## Slide 16: College readiness decisions
College decisions are reported to the ctcLink Steering Team on Tuesday October 19th.
Steering Team makes a final decision.
If approved, Phase II will be moved into production with DG5B, and will be available on Wed. 10/27.
Colleges work with CampusCE to select a date they want to start using the integrations.

## Slide 17: Support
SBCTC Support will need access to college DEV sites in order to troubleshoot.
Reference Center in progress

## Slide 18: Testing issues
UAT was in the UAX environment used for DG5 AUT
This was a June snapshot which did not have all the DG2, DG3 and DG4 configuration and CNED classes for 2217 (fall)
REMEDIATION
DG5 can continue to test in UAX
PLY will be made available for DG2, DG3 and DG4. This is data from DG5A conversion.
CampusCE will not be able to connect until 10/25

## Slide 19: College readiness decisions
Deployment | College | Yes | No | Abstain | Comments
DG2 | Spokane CC |  | X |  | Testing did not work – environment issues
DG2 | Spokane Falls |  | X |  | Testing did not work – environment issues
DG2 | Clark |  |  | X | Tests with Clark data worked, but Clark staff did not test
DG3 | Edmonds | X |  |  | Backdating is an issue, registration fee –Jan
DG3 | Lower Columbia | X |  |  | Drop and refund – more testing time
DG3 | Olympic |  | x |  | Did not participate in UAT
DG3 | Peninsula |  | x |  | Need env with CNED classes/functionality
DG3 | Pierce |  | x |  | Need additional testing, still setting up cybersource, local bus processes needed
DG4 | Centralia |  | x |  | Env issues, more testing
DG4 | Highline |  | X |  | Discuss internally - NO
DG4 | North Seattle | X |  |  | Will let us know
DG4 | South Seattle |  |  |  | Still setting up CampusCE
DG4 | Seattle Central | X |  |  | Will let us know
DG4 | Wenatchee |  | X |  | Did not participate in UAT
DG5 | Bellevue | X |  |  | Security issues (worked in UAX but not SVX or PLX) errors (could not validate)
DG5 | Everett | X |  |  | Errors in PLX – could not validate security roles. Could not see courses and classes. Can’t test credit card. Can’t test from student side.
DG5 | Green River | X |  |  | 
DG5 | Skagit | X |  |  | Leaning towards a yes
DG5 | Big Bend |  |  |  | Still setting up CampusCE

## Slide 24
Bellevue

## Slide 29: ACTION
DRAFT MOTION: Approve for Phase II (enrolment and payment) of CampusCE integration to be moved to Production (PRD) during the DG5B GoLive weekend 10/22/2021 to 10/25/2021.
Colleges which are live in ctcLink can determine when to begin using this integration, which will be available to use beginning Wednesday 10/27/2021.

## Slide 30: Questions?
smaxwell@sbctc.edu
CampusCE and ctcLink in Reference Center
CampusCE Support Team