## Slide 1: Ctclink project financing: Background and current status
January 11, 2022
Draft deck for Steering Committee review/reaction

## Slide 2: Original erp financing plan
The 2011 Legislature established the Washington Community and Technical Colleges’ Innovation Account to provide an ongoing, stable source of funding for the college system’s technology projects.
For academic year 2011-12, the State Board authorized collecting 2% of each college’s operating fee portion of tuition revenues to put in the account. This was increased to 3% beginning with academic year 2012-13.
In addition, SBCTC sought and received authority during the 2012 Legislative session to sell up to $50 million in Certificates of Participation (COPs) for financing over the life of the project, to be repaid from the Innovation Account.

## Slide 3: Ctclink project restart – new budget & financing approved by WACTC, SBCTC, OCIO
Dec. 2017 – New ctcLink Investment Plan and Budget is approved for project restart. Budget was increased by approximately $45 million.
WACTC approved the following:
  Use of funds provided by the State Board to address the fiscal year 2019 cash flow issue.
  SBCTC bills college districts an additional 1% for fiscal years 2020, 2021, 2022, for a total of 4 percent during that time period.
  Decrease the rate to 3% for fiscal year 2023
  Decrease the rate to 1% in fiscal year 2024 through fiscal year 2028.

## Slide 4: Ongoing ctclink financing plan
In June 2021, college presidents (WACTC) and the SBCTC Board approved an updated ctcLink funding model to address:
Funding Shortfall – Enrollment decreases/revenue declines due to COVID deepened and extended a previously anticipated 2020 cash flow problem.
Ongoing ctcLink Support – As the project winds down and SBCTC’s ctcLink Customer Support staffing ramps up, a fiscal plan for an ongoing ctcLink customer support organization is needed.
Presidents/WACTC approved:
For funding shortfall, broaden the revenue base supporting central IT services to include Running Start and International Contract revenues – Running Start: 2.5% for Fiscal Years 2022 and 2023. Decrease to 1.5% beginning FY 2024; International Contract: 3% for Fiscal Years 2022 and 2023. Decrease to 2.5% beginning FY 2024.
In Fiscal Year 2024, lower the Innovation Account rate from 3% to 2%, generating funds to make Certificate of Participation (COP) debt payments and support the approved staffing plan.
  Review staffing needs one year after DG6 go-live and routinely thereafter and adjust staffing levels as appropriate.
Notes: Note: Prior to this agreement, the Innovation Account rate was scheduled to decrease to 1% in Fiscal Year 2024.

## Slide 5: ctcLink Project budget Summary
Fiscal Year | Budget Amount | 2011 2012 | 2013 | 2014 2019 | 2020 | 2021 | 2022 | 2023 | 2024 2028 | Ongoing
2011* | 100M | 2% | 2%/3% | 3% | 3% | 1% | 1% | 1% | 1% | N/A
2017** | 145M | 2% | 3% | 3% | 4% | 4% | 4% | 3% | 1% | N/A
2021*** ADD - Running Start - International | 145M | 2% | 3% | 3% | 4% | 4% | 4% 2.5% 3% | 3% 2.5% 3% | 2% 1.5% 2.5% | 2% 1.5% 2.5%
*2011 - SBCTC receives $50 million in Certificates of Participation for financing start of project, to be repaid from the ctcLink Project Innovation Account. WACTC approves budget of $100M and payment % breakdown.
**2017 - WACTC approves $45M budget increase and new payment % breakdown.
***2021 - WACTC approves new payment % breakdown to address decreased enrollment issues and project cashflow challenges and SBCTC support staffing plan.
Version 1: Slide as presented to Steering Committee for review, Jan. 11, 2022

## Slide 6: ctcLink budget Summary
*2011 - SBCTC receives $50 million in Certificates of Participation for financing start of project, to be repaid from the ctcLink Project Innovation Account. WACTC approves budget of $100M and payment % breakdown.
**2017 - WACTC approves $45M budget increase and new payment % breakdown.
***2021 - WACTC approves new payment % breakdown to address decreased enrollment issues and project cashflow challenges and SBCTC support staffing plan.
Fiscal Year | Budget Amount | 2011 2012 | 2013 | 2014 2019 | 2020 | 2021 | 2022 | 2023 | 2024 2028 | Ongoing
ctcLink Project |  |  |  |  |  |  |  |  |  | 
2011* | 100M | 2% | 3% | 3% | 3% | 1% | 1% | 1% | 1% | N/A
2017** | 145M | 2% | 3% | 3% | 4% | 4% | 4% | 3% | 1% | N/A
2021*** | 145M | 2% | 3% | 3% | 4% | 4% | 4% | 3% | 2% | N/A
ctcLink Support |  |  |  |  |  |  |  |  |  | 
ctcLink Support*** - Running Start - International |  |  |  |  |  |  | 2.5% 3% | 2.5% 3% | 1.5% 2.5% | 2% 1.5% 2.5%
ctcLink Maintenance |  |  |  |  |  |  |  |  |  | 
ctcLink Maintenance |  | QTRLY | QTRLY | QTRLY | QTRLY | QTRLY | QTRLY | QTRLY | QTRLY | QTRLY
Version 2: Slide revised at request of Steering Committee to differentiate Project vs. Support vs. Maintenance items.