## Slide 1: DG5 User Acceptance Testing (UAT) Stats
Tuesday, Sept. 7, 2021

## Slide 2: DG5 College UAT testing activities
Overall Stats
*Issues filed for ‘Failed’ test status are in “pending customer response” state awaiting to be placed in ‘In Progress’ status.
7/28/2021 through 8/23/2021 – Sprint 1 (ended)– Target 100%

## Slide 3: DG5 College UAT testing activities, sprint 2
8/30/2021 through 9/24/2021 – Sprint 2
Target as of last Friday – 26%
Next week’s target – 47%
Pace needed to make next target (# of daily passes):
Bellevue (26) Bellingham (32.4) Big Bend (22.6) Everett (26.7) | Grays Harbor (28.1) Green River (31.7) Skagit Valley (24.7) Whatcom (28.3)